# NBE Phase 2 - Pre-Analysis Meeting Requirements

## General Prerequisites Checklist

Project: NBE IAM Phase 2
Applications: CRM, Fawry TMS & DWP (Phone Cash), Avaya IVR
Prepared by: RAYA Team
Date: December 2025

## 📌 Purpose

This document outlines all prerequisites that must be completed BEFORE scheduling pre-analysis meetings for Phase 2 applications. Ensuring these items are ready will facilitate productive discovery sessions and prevent delays.

## 📋 Section 1: Stakeholder Identification

### Required Attendees for Pre-Analysis Sessions

| # | Role | Name | Email | Phone | Confirmed? |
| --- | --- | --- | --- | --- | --- |
| 1 | Application Owner |  |  |  | ⬜ |
| 2 | Technical SPOC |  |  |  | ⬜ |
| 3 | Database Administrator |  |  |  | ⬜ |
| 4 | Network Team Representative |  |  |  | ⬜ |
| 5 | Security Team Representative |  |  |  | ⬜ |
| 6 | AD Administrator |  |  |  | ⬜ |
| 7 | HRMS Team Representative |  |  |  | ⬜ |
| 8 | NBE PMO |  |  |  | ⬜ |
| 9 | RAYA PM |  |  |  | ⬜ |
| 10 | CyberSec PM |  |  |  | ⬜ |

## 📋 Section 2: Documentation Prerequisites

### Required Documents from NBE

| # | Document | Application | Required By | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| 1 | Application Architecture Document | All |  | ⬜ |  |
| 2 | User Management Guide | All |  | ⬜ |  |
| 3 | API Documentation | All (if applicable) |  | ⬜ |  |
| 4 | Database Schema/ERD | All (if DB connector) |  | ⬜ |  |
| 5 | Role/Entitlement Matrix | All |  | ⬜ |  |
| 6 | Network Diagram | All |  | ⬜ |  |
| 7 | SSO Configuration Guide | All (if SSO available) |  | ⬜ |  |
| 8 | Current User List (anonymized) | All |  | ⬜ |  |

### Documents to be Shared by RAYA/CyberSec

| # | Document | Status | Notes |
| --- | --- | --- | --- |
| 1 | SailPoint Integration Questionnaire | ✅ | Per application |
| 2 | SSO/PortalGuard Questionnaire | ✅ | Per application |
| 3 | Phase 1 lessons learned | ⬜ |  |
| 4 | Standard Attribute Mapping Template | ✅ | Based on HRMS |
| 5 | Design Document Template | ⬜ |  |

## 📋 Section 3: Technical Prerequisites

### Environment Access

| # | Item | Application | Required | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| 1 | SIT Environment Access | All | Yes | ⬜ |  |
| 2 | Workstation Access Credentials | All | Yes | ⬜ |  |
| 3 | VPN Access (if remote) | All | If needed | ⬜ |  |
| 4 | Application Admin Access | All | For demo | ⬜ |  |

### Service Accounts

| # | Service Account | Purpose | Status | Credentials Shared? |
| --- | --- | --- | --- | --- |
| 1 | SailPoint DB Service Account | DB Integration | ⬜ | ⬜ |
| 2 | SailPoint API Service Account | API Integration | ⬜ | ⬜ |
| 3 | PortalGuard AD Service Account | SSO/LDAP | ⬜ | ⬜ |
| 4 | Application Service Account | Per App | ⬜ | ⬜ |

### Network & Connectivity

| # | Requirement | Source | Destination | Port | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | SailPoint to HRMS DB | SailPoint | HRMS DB |  | ⬜ |
| 2 | SailPoint to AD | SailPoint | AD Server | 636 | ⬜ |
| 3 | SailPoint to CRM | SailPoint | CRM Server |  | ⬜ |
| 4 | SailPoint to Fawry | SailPoint | Fawry Server |  | ⬜ |
| 5 | SailPoint to Avaya | SailPoint | Avaya Server |  | ⬜ |
| 6 | PortalGuard to AD | PortalGuard | AD Server | 636 | ⬜ |
| 7 | PortalGuard to SMTP | PortalGuard | SMTP Server | 25 | ⬜ |
| 8 | Users to PortalGuard | Workstations | PortalGuard | 443 | ⬜ |

## 📋 Section 4: Information Gathering Status

### Per Application Status

#### CRM

| Category | Status | Notes |
| --- | --- | --- |
| Application Overview | ⬜ |  |
| Connector Type Identified | ⬜ |  |
| Connectivity Details | ⬜ |  |
| SSO Capability Confirmed | ⬜ |  |
| Role List Received | ⬜ |  |
| Attribute Mapping Done | ⬜ |  |
| Technical SPOC Assigned | ⬜ |  |

#### Fawry TMS & DWP

| Category | Status | Notes |
| --- | --- | --- |
| Application Overview | ⬜ |  |
| Connector Type Identified | ⬜ |  |
| Connectivity Details | ⬜ |  |
| API Documentation | ⬜ |  |
| SSO Capability Confirmed | ⬜ |  |
| Package List Received | ⬜ |  |
| Attribute Mapping Done | ⬜ |  |
| Technical SPOC Assigned | ⬜ |  |

#### Avaya IVR

| Category | Status | Notes |
| --- | --- | --- |
| Application Overview | ⬜ |  |
| Avaya Version/Type Confirmed | ⬜ |  |
| Connector Type Identified | ⬜ |  |
| Connectivity Details | ⬜ |  |
| SSO Capability Confirmed | ⬜ |  |
| Skills List Received | ⬜ |  |
| Attribute Mapping Done | ⬜ |  |
| Technical SPOC Assigned | ⬜ |  |

## 📋 Section 5: Pre-Analysis Meeting Agenda

### Standard Agenda (2-3 hours per application)

| # | Topic | Duration | Lead | Notes |
| --- | --- | --- | --- | --- |
| 1 | Introduction & Objectives | 10 min | RAYA PM |  |
| 2 | Application Overview & Demo | 30 min | App Owner |  |
| 3 | Current User Management Process | 20 min | Technical SPOC |  |
| 4 | SailPoint Integration Discussion | 40 min | CyberSec |  |
| 5 | SSO Integration Discussion | 30 min | RAYA |  |
| 6 | Attribute Mapping Review | 20 min | All |  |
| 7 | Roles & Entitlements Review | 20 min | All |  |
| 8 | Provisioning Workflows | 20 min | All |  |
| 9 | Network & Connectivity | 10 min | Network Team |  |
| 10 | Action Items & Next Steps | 10 min | RAYA PM |  |

## 📋 Section 6: Questions to Ask in Pre-Analysis

### General Questions

- What is the current user creation process? Manual or automated?

- How long does it typically take to provision a new user?

- What are the most common issues with user management today?

- Are there any compliance or audit requirements?

- What is the expected timeline for go-live?

### Technical Questions

- What database/technology stack is used?

- Is there an existing API for user management?

- What is the primary user identifier?

- How are passwords managed?

- Is the application capable of SAML 2.0 SSO?

### Business Questions

- Who approves user access requests?

- What is the approval workflow?

- How are role changes handled?

- What happens when an employee terminates?

- Are there temporary/contractor users?

## 📋 Section 7: Risks & Dependencies

### Common Risks

| # | Risk | Mitigation | Owner |
| --- | --- | --- | --- |
| 1 | Missing documentation | Request early, escalate if delayed | PM |
| 2 | Technical SPOC unavailable | Identify backup | PM |
| 3 | Network ports not opened | Raise CR early | Network Team |
| 4 | Service account not ready | Follow up with DBA/AD team | Technical |
| 5 | SSO not supported | Identify alternative approach | Technical |

### Dependencies

| # | Dependency | Status | Impact |
| --- | --- | --- | --- |
| 1 | HRMS integration completed |  | High |
| 2 | AD integration completed |  | High |
| 3 | Design document approval |  | High |
| 4 | Service accounts created |  | High |
| 5 | Network connectivity |  | High |

## 📋 Section 8: Meeting Schedule

| # | Application | Proposed Date | Time | Duration | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | CRM |  |  | 3 hours | ⬜ |
| 2 | Fawry TMS & DWP |  |  | 3 hours | ⬜ |
| 3 | Avaya IVR |  |  | 3 hours | ⬜ |

## ✅ Pre-Analysis Readiness Checklist

Before scheduling the pre-analysis meeting, confirm:

- All questionnaires sent to application teams

- Questionnaires completed and returned

- Required documents received

- Technical SPOC assigned and available

- Meeting attendees confirmed

- Network connectivity validated (or CR raised)

- Service accounts requested

- VPN/Access arranged for meeting

## 📝 Action Items

| # | Action | Owner | Due Date | Status |
| --- | --- | --- | --- | --- |
| 1 |  |  |  |  |
| 2 |  |  |  |  |
| 3 |  |  |  |  |
| 4 |  |  |  |  |
| 5 |  |  |  |  |

Prepared by:
Name: _______________
Date: _______________
Signature: _______________