# NBE Phase 2 - Pre-Analysis Information Checklist

## Quick Reference for Missing Information

Project: NBE IAM Phase 2
Applications: CRM, Fawry TMS & DWP, Avaya IVR
Date: December 2025

## 🎯 Purpose

This checklist helps track the information gathering status for each application. Use this to identify what’s missing and push for the required information before the analysis sessions.

## ✅ CRM Application

### Connectivity & Integration

| # | Item | Status | Owner | Notes |
| --- | --- | --- | --- | --- |
| 1 | Application Type/Platform identified | ⬜ |  |  |
| 2 | Database connectivity details | ⬜ |  |  |
| 3 | API documentation received | ⬜ |  |  |
| 4 | Service account created | ⬜ |  |  |
| 5 | Service account credentials shared | ⬜ |  |  |
| 6 | Port opening completed | ⬜ |  |  |

### SSO Integration

| # | Item | Status | Owner | Notes |
| --- | --- | --- | --- | --- |
| 7 | SSO capability confirmed | ⬜ |  |  |
| 8 | Entity ID provided | ⬜ |  |  |
| 9 | ACS URL provided | ⬜ |  |  |
| 10 | Required SAML attributes defined | ⬜ |  |  |

### User Management

| # | Item | Status | Owner | Notes |
| --- | --- | --- | --- | --- |
| 11 | Role list received | ⬜ |  |  |
| 12 | Attribute mapping completed | ⬜ |  |  |
| 13 | Approval workflow defined | ⬜ |  |  |

## ✅ Fawry TMS & DWP (Phone Cash)

### Connectivity & Integration

| # | Item | Status | Owner | Notes |
| --- | --- | --- | --- | --- |
| 1 | Application architecture document | ⬜ |  |  |
| 2 | Database type identified | ⬜ |  |  |
| 3 | Database connectivity details | ⬜ |  |  |
| 4 | API documentation received | ⬜ |  |  |
| 5 | Service account created | ⬜ |  |  |
| 6 | Service account credentials shared | ⬜ |  |  |
| 7 | Port opening completed | ⬜ |  |  |

### SSO Integration

| # | Item | Status | Owner | Notes |
| --- | --- | --- | --- | --- |
| 8 | SSO capability confirmed | ⬜ |  |  |
| 9 | Entity ID provided | ⬜ |  |  |
| 10 | ACS URL provided | ⬜ |  |  |
| 11 | Required SAML attributes defined | ⬜ |  |  |

### User Management

| # | Item | Status | Owner | Notes |
| --- | --- | --- | --- | --- |
| 12 | Role/Package list received | ⬜ |  |  |
| 13 | Role types identified (Inside/Outside Matrix) | ⬜ |  |  |
| 14 | Attribute mapping completed | ⬜ |  |  |
| 15 | Approval workflow defined | ⬜ |  |  |

## ✅ Avaya IVR Applications

### System Information

| # | Item | Status | Owner | Notes |
| --- | --- | --- | --- | --- |
| 1 | Avaya product type identified | ⬜ |  |  |
| 2 | Avaya version confirmed | ⬜ |  |  |
| 3 | Component list and IPs | ⬜ |  |  |
| 4 | System architecture document | ⬜ |  |  |

### Connectivity & Integration

| # | Item | Status | Owner | Notes |
| --- | --- | --- | --- | --- |
| 5 | LDAP/AD integration available? | ⬜ |  |  |
| 6 | API available? | ⬜ |  |  |
| 7 | API documentation received | ⬜ |  |  |
| 8 | Service account created | ⬜ |  |  |
| 9 | Service account credentials shared | ⬜ |  |  |
| 10 | Port opening completed | ⬜ |  |  |

### SSO Integration

| # | Item | Status | Owner | Notes |
| --- | --- | --- | --- | --- |
| 11 | SSO supported in current version? | ⬜ |  |  |
| 12 | SAML 2.0 supported? | ⬜ |  |  |
| 13 | Entity ID provided | ⬜ |  |  |
| 14 | ACS URL provided | ⬜ |  |  |
| 15 | Required SAML attributes defined | ⬜ |  |  |

### User/Agent Management

| # | Item | Status | Owner | Notes |
| --- | --- | --- | --- | --- |
| 16 | Skills list received | ⬜ |  |  |
| 17 | Agent types defined | ⬜ |  |  |
| 18 | Attribute mapping completed | ⬜ |  |  |
| 19 | Approval workflow defined | ⬜ |  |  |

## 📋 Common Requirements (All Applications)

### From NBE Side

| # | Item | Status | Owner | Notes |
| --- | --- | --- | --- | --- |
| 1 | Test environment access | ⬜ |  |  |
| 2 | Test user credentials | ⬜ |  |  |
| 3 | Network connectivity validated | ⬜ |  |  |
| 4 | Technical SPOC assigned | ⬜ |  |  |

### From Bio-Key/PortalGuard (SSO)

| # | Item | Status | Owner | Notes |
| --- | --- | --- | --- | --- |
| 5 | Bio-Key Entity ID | ⬜ |  |  |
| 6 | Bio-Key Signing Certificate | ⬜ |  |  |
| 7 | Bio-Key SignOn URL | ⬜ |  |  |
| 8 | Bio-Key Logout URL | ⬜ |  |  |

### From HRMS

| # | Item | Status | Owner | Notes |
| --- | --- | --- | --- | --- |
| 9 | HRMS view updated with required attributes | ⬜ |  |  |
| 10 | HRMS connectivity validated | ⬜ |  |  |

## 🔴 Critical Blockers

| # | Blocker | Application | Owner | Due Date | Status |
| --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| 3 |  |  |  |  |  |

## 📝 Action Items

| # | Action | Owner | Due Date | Status |
| --- | --- | --- | --- | --- |
| 1 |  |  |  |  |
| 2 |  |  |  |  |
| 3 |  |  |  |  |
| 4 |  |  |  |  |
| 5 |  |  |  |  |

## Legend

| Symbol | Meaning |
| --- | --- |
| ⬜ | Not Started / Pending |
| 🔄 | In Progress |
| ✅ | Completed |
| ❌ | Blocked |
| ⚠️ | Delayed |

Last Updated: _______________
Updated By: _______________