# NBE Phase 2 - Questionnaires Roadmap

## Usage Guide & Workflow

Project: NBE IAM Phase 2
Applications: CRM, Fawry TMS & DWP, Avaya IVR
Prepared by: RAYA Team
Date: December 2025

## 📌 Overview

This roadmap explains when and how to use each questionnaire document throughout the Phase 2 implementation lifecycle.

## 🗺️ Visual Roadmap

┌─────────────────────────────────────────────────────────────────────────────────────┐
│                           NBE PHASE 2 - IMPLEMENTATION ROADMAP                       │
└─────────────────────────────────────────────────────────────────────────────────────┘

  WEEK 1-2                    WEEK 3-4                    WEEK 5-6                    WEEK 7+
  ────────                    ────────                    ────────                    ───────
     │                           │                           │                          │
     ▼                           ▼                           ▼                          ▼
┌─────────────┐           ┌─────────────┐           ┌─────────────┐           ┌─────────────┐
│   PHASE 1   │           │   PHASE 2   │           │   PHASE 3   │           │   PHASE 4   │
│  Initiation │    ──►    │  Discovery  │    ──►    │   Design    │    ──►    │   Build     │
│ & Planning  │           │ & Analysis  │           │  Sign-off   │           │   & Test    │
└─────────────┘           └─────────────┘           └─────────────┘           └─────────────┘
     │                           │                           │                          │
     │                           │                           │                          │
     ▼                           ▼                           ▼                          ▼
┌─────────────┐           ┌─────────────┐           ┌─────────────┐           ┌─────────────┐
│ • Send      │           │ • Review    │           │ • Finalize  │           │ • Configure │
│   Question- │           │   Responses │           │   Design    │           │   SailPoint │
│   naires    │           │ • Pre-      │           │   Documents │           │ • Configure │
│ • Identify  │           │   Analysis  │           │ • Get       │           │   SSO       │
│   SPOCs     │           │   Meetings  │           │   Approvals │           │ • Testing   │
└─────────────┘           └─────────────┘           └─────────────┘           └─────────────┘

## 📚 Document Categories & Usage

### 🟢 PHASE 1: Initiation & Planning (Week 1-2)

Purpose: Send questionnaires to application teams to gather initial information

| # | Document | Send To | Purpose | When to Use |
| --- | --- | --- | --- | --- |
| 1 | Pre_Analysis_Meeting_Requirements.docx | Internal Team (RAYA/CyberSec) | Prepare for meetings, identify stakeholders | Day 1 - Internal preparation |
| 2 | Phase2_Information_Checklist.docx | Internal Team | Track information gathering status | Day 1 onwards - Continuous tracking |

### 🔵 PHASE 2A: Send Master Questionnaires (Week 1)

Purpose: Get comprehensive information from each application team

| # | Document | Send To | Purpose | When to Use |
| --- | --- | --- | --- | --- |
| 3 | NBE_Phase2_Pre_Analysis_Questionnaire.docx | All Application Owners | Master questionnaire covering all integration aspects | Week 1 - Send to all 3 apps |
| 4 | CRM_Questionnaire.docx | CRM Team | Complete CRM-specific information | Week 1 - Send to CRM owner |
| 5 | Fawry_TMS_DWP_Questionnaire.docx | Fawry Team | Complete Fawry-specific information | Week 1 - Send to Fawry owner |
| 6 | Avaya_IVR_Questionnaire.docx | Avaya Team | Complete Avaya-specific information | Week 1 - Send to Avaya owner |

### 🟡 PHASE 2B: Specialized Questionnaires (Week 2)

Purpose: Get detailed technical information for specific integrations

#### For SailPoint Integration:

| # | Document | Send To | Purpose | When to Use |
| --- | --- | --- | --- | --- |
| 7 | SailPoint_Prerequisites.docx | DBA, Application Teams | General SailPoint requirements | Week 2 - After initial responses |
| 8 | CRM_SailPoint_Questionnaire.docx | CRM Technical SPOC | CRM connector details | Week 2 - Technical deep-dive |
| 9 | Fawry_TMS_DWP_SailPoint_Questionnaire.docx | Fawry Technical SPOC | Fawry connector details | Week 2 - Technical deep-dive |
| 10 | Avaya_IVR_SailPoint_Questionnaire.docx | Avaya Technical SPOC | Avaya connector details | Week 2 - Technical deep-dive |

#### For SSO/PortalGuard Integration:

| # | Document | Send To | Purpose | When to Use |
| --- | --- | --- | --- | --- |
| 11 | SSO_PortalGuard_Prerequisites.docx | AD Admin, Security Team | General SSO requirements | Week 2 - After initial responses |
| 12 | CRM_SSO_Questionnaire.docx | CRM Technical SPOC | CRM SAML configuration | Week 2 - Technical deep-dive |
| 13 | Fawry_TMS_DWP_SSO_Questionnaire.docx | Fawry Technical SPOC | Fawry SAML configuration | Week 2 - Technical deep-dive |
| 14 | Avaya_IVR_SSO_Questionnaire.docx | Avaya Technical SPOC | Avaya SAML configuration | Week 2 - Technical deep-dive |

## 📋 Detailed Usage Instructions

### Step 1: Internal Preparation (Day 1-3)

📄 Use: Pre_Analysis_Meeting_Requirements.docx
        Phase2_Information_Checklist.docx

Actions:
├── Review Phase 1 lessons learned
├── Identify all stakeholders for each application
├── Prepare email templates for questionnaire distribution
├── Set up tracking sheet for responses
└── Schedule internal kick-off meeting

### Step 2: Initial Questionnaire Distribution (Day 4-5)

📄 Use: NBE_Phase2_Pre_Analysis_Questionnaire.docx (Master)
        CRM_Questionnaire.docx
        Fawry_TMS_DWP_Questionnaire.docx
        Avaya_IVR_Questionnaire.docx

Actions:
├── Send email to Application Owners with questionnaires
├── Set deadline for response (typically 5-7 business days)
├── Include instructions on how to complete
├── Request technical SPOC assignment
└── Schedule follow-up reminder

### Step 3: Follow-up & Specialized Questionnaires (Week 2)

📄 Use: SailPoint_Prerequisites.docx
        SSO_PortalGuard_Prerequisites.docx
        App-specific SailPoint questionnaires
        App-specific SSO questionnaires

Actions:
├── Review initial questionnaire responses
├── Identify gaps and missing information
├── Send specialized questionnaires to technical SPOCs
├── Begin scheduling pre-analysis meetings
└── Update Phase2_Information_Checklist.docx

### Step 4: Pre-Analysis Meetings (Week 3-4)

📄 Use: Completed questionnaires as meeting agenda
        Phase2_Information_Checklist.docx for gap tracking

Actions:
├── Conduct 3-hour sessions per application
├── Walk through questionnaire responses
├── Clarify technical details
├── Validate connectivity requirements
├── Document action items
└── Get commitment on deliverables

## 🎯 Document Mapping by Recipient

### For Application Owners (Business)

| Application | Documents to Send |
| --- | --- |
| CRM | CRM_Questionnaire.docx |
| Fawry | Fawry_TMS_DWP_Questionnaire.docx |
| Avaya | Avaya_IVR_Questionnaire.docx |

### For Technical SPOCs (Technical)

| Application | For SailPoint | For SSO |
| --- | --- | --- |
| CRM | CRM_SailPoint_Questionnaire.docx | CRM_SSO_Questionnaire.docx |
| Fawry | Fawry_TMS_DWP_SailPoint_Questionnaire.docx | Fawry_TMS_DWP_SSO_Questionnaire.docx |
| Avaya | Avaya_IVR_SailPoint_Questionnaire.docx | Avaya_IVR_SSO_Questionnaire.docx |

### For Support Teams

| Team | Documents to Send |
| --- | --- |
| DBA | SailPoint_Prerequisites.docx |
| AD Admin | SSO_PortalGuard_Prerequisites.docx |
| Network Team | Network sections from all questionnaires |
| Security Team | SSO_PortalGuard_Prerequisites.docx |

## 📧 Email Templates

### Template 1: Initial Questionnaire (Week 1)

Subject: NBE Phase 2 - [Application Name] Pre-Analysis Questionnaire

Dear [Application Owner Name],

As part of NBE IAM Phase 2, we need to gather information about [Application Name] 
for SailPoint and SSO integration.

Please find attached:
1. [Application]_Questionnaire.docx - Complete questionnaire for your application

Kindly:
• Complete all sections
• Assign a Technical SPOC
• Return by [Date]

Best regards,
[Your Name]

### Template 2: Technical Deep-Dive (Week 2)

Subject: NBE Phase 2 - [Application Name] Technical Integration Details

Dear [Technical SPOC Name],

Following up on the initial questionnaire, we need detailed technical information 
for integration.

Please find attached:
1. [Application]_SailPoint_Questionnaire.docx - For SailPoint connector
2. [Application]_SSO_Questionnaire.docx - For SSO integration

We will schedule a technical session to review these together.

Best regards,
[Your Name]

## 📊 Progress Tracking Matrix

| Application | Master Q | SailPoint Q | SSO Q | Info Complete | Meeting Done |
| --- | --- | --- | --- | --- | --- |
| CRM | ⬜ Sent / ⬜ Received | ⬜ Sent / ⬜ Received | ⬜ Sent / ⬜ Received | ⬜ | ⬜ |
| Fawry TMS | ⬜ Sent / ⬜ Received | ⬜ Sent / ⬜ Received | ⬜ Sent / ⬜ Received | ⬜ | ⬜ |
| Avaya IVR | ⬜ Sent / ⬜ Received | ⬜ Sent / ⬜ Received | ⬜ Sent / ⬜ Received | ⬜ | ⬜ |

## ⚠️ Common Pitfalls to Avoid

| # | Pitfall | Solution |
| --- | --- | --- |
| 1 | Sending all questionnaires at once | Start with Master, then specialized |
| 2 | No deadline set | Always set clear deadlines |
| 3 | No follow-up | Send reminder 2 days before deadline |
| 4 | Wrong recipient | Confirm SPOC before sending technical Qs |
| 5 | Incomplete responses | Schedule call to clarify gaps |

## ✅ Success Criteria

Before proceeding to Design phase, ensure:

- All 3 Master Questionnaires completed

- All SailPoint Questionnaires completed

- All SSO Questionnaires completed

- All Pre-Analysis Meetings conducted

- All Action Items from meetings tracked

- Technical SPOCs confirmed for all apps

- Network/Connectivity requirements documented

- Service accounts created/requested

## 📁 Quick Reference: File Locations

e:\RAYA\new\Questionare\Phase 2 - Word\
│
├── 📄 NBE_Phase2_Pre_Analysis_Questionnaire.docx    ← Master for ALL apps
├── 📄 CRM_Questionnaire.docx                         ← CRM complete
├── 📄 Fawry_TMS_DWP_Questionnaire.docx              ← Fawry complete
├── 📄 Avaya_IVR_Questionnaire.docx                   ← Avaya complete
├── 📄 Phase2_Information_Checklist.docx              ← Tracking
│
├── 📁 SailPoint\
│   ├── 📄 SailPoint_Prerequisites.docx               ← General SailPoint
│   ├── 📄 CRM_SailPoint_Questionnaire.docx          ← CRM for SailPoint
│   ├── 📄 Fawry_TMS_DWP_SailPoint_Questionnaire.docx ← Fawry for SailPoint
│   └── 📄 Avaya_IVR_SailPoint_Questionnaire.docx    ← Avaya for SailPoint
│
├── 📁 SSO-PortalGuard\
│   ├── 📄 SSO_PortalGuard_Prerequisites.docx         ← General SSO
│   ├── 📄 CRM_SSO_Questionnaire.docx                ← CRM for SSO
│   ├── 📄 Fawry_TMS_DWP_SSO_Questionnaire.docx      ← Fawry for SSO
│   └── 📄 Avaya_IVR_SSO_Questionnaire.docx          ← Avaya for SSO
│
└── 📁 General\
    └── 📄 Pre_Analysis_Meeting_Requirements.docx     ← Meeting prep

Document Version: 1.0
Last Updated: December 2025
Author: RAYA Team